# STATEMENT OF WORK (SOW)

Project: SignalForge — Automated Intelligence Collection & Analysis System
Client: —
Version: 1.0
Objective: Build a full-spectrum OSINT → AI Analysis → Human-Approved Publishing engine with long-term scalability toward enterprise intelligence products.

# 1. PROJECT OVERVIEW

SignalForge is an intelligence automation system designed to:

- Collect global open-source signals (OSINT) at scale

- Normalize, deduplicate, and cluster events

- Run multi-layer AI analysis (L0–L4 intelligence levels)

- Produce ready-to-publish X/LinkedIn posts and expert replies

- Deliver all outputs via Telegram for human approval

- Build a growing intelligence archive for future monetization

- Integrate maritime, aviation, and satellite imagery feeds

- Enable long-term revenue products (newsletter, briefs, APIs, AOI alerts)

The system runs silently in the background while the user manually posts during the “Ghost Phase” to maintain authenticity and avoid AI-detection.

# 2. PRIMARY OBJECTIVES

The system must:

- Automate multi-source OSINT ingestion

- Structure data into a unified database (Supabase)

- Generate analyst-grade insights using defined system prompts

- Enable approval workflows through Telegram

- Store insights and signals for historical analysis

- Support future expansion into IMINT, maritime intelligence, and enterprise products

# 3. PROJECT SCOPE

## 3.1 Database Architecture

Build structured tables in Supabase to support ingestion, analysis, and archival:

- signals — raw collected inputs

- insights — AI-generated outputs

- events — fused multi-signal clusters

- event_signals — mapping signals → events

- posts_queue — approved content for manual posting

- chunks — vector embeddings for Phase 2 chatbot

- sources — registry of OSINT feeds

Includes:

- indexing

- deduplication keys

- timestamps

- metadata fields

## 3.2 Source Loader

Automate ingestion of multiple source categories:

- RSS (Reuters, AP, Anadolu, gov feeds)

- APIs (MoDs, economic databases, maritime sources)

- Web scrapers (Twitter/X lists, think tanks, Telegram, defense pages)

- Maritime AIS data

- Aviation/ADS-B or NOTAM data

- Satellite imagery (SentinelHub or NASA Worldview)

CSV → normalized → upsert into sources table.

## 3.3 Signal Collector (Recurring Workflow)

Runs every 30–60 minutes.

- Fetches from all registered sources

- Extracts & normalizes fields

- Translates non-English content

- Tags region, domain, and signal type

- Deduplicates via hash

- Inserts into signals table

Domains covered:

- Conflict/Wars

- Electronic Warfare

- Rare Earths & Critical Minerals

- Energy & Maritime

- Macro-economics

- Trade blocs & geo-economics

- Cyber & hybrid threats

- Tech competition

## 3.4 Event Fusion Engine

Clusters related signals into unified “events” using:

- Named entity extraction

- Regions

- Time windows

- Actors & assets

- Domain overlap

Creates rolling summaries to support higher-layer analysis.

## 3.5 AI Analyst Composer

For every new signal/event, generate:

- X post (≤280 chars)

- LinkedIn post (≤1200 chars)

- 2–3 expert replies

- Intelligence Layer (L0–L4)

- Confidence score

- One-line foresight

Uses custom System Prompt (Analyst/Oracle/Shadow tone).

Validator ensures:

- no hashtags/emojis

- character limits enforced

- non-AI phrasing

- tone consistency

Outputs stored in insights.

## 3.6 Telegram Digest & Approval Workflow

Twice-daily digest:

- List of new insights

- Mini-preview of each

- Inline buttons:

  - Approve_X

  - Approve_LI

  - Reject

  - Save_Newsletter

Webhook receives confirmation → updates DB → adds approved posts to posts_queue.

## 3.7 Manual Posting Interface

Light UI (or Telegram-only):

- Shows approved content

- “Copy” function for fast posting

- “Mark posted” to timestamp and update status

This preserves manual authenticity during Ghost Phase (first 90 days).

# 4. FUTURE PHASES (Post-Launch)

## Phase 2 (90–180 Days)

- Weekly Newsletter Generator (700–900 words)

- Monthly Strategic Memo (1,800–2,500 words)

- RAG Chatbot over full archive

- Accuracy Tracking Dashboard:

  - forecast hit/miss

  - lead-time metrics

  - rolling hit-rate

## Phase 3 (180–365 Days)

- High-resolution satellite integration (Planet/Capella)

- AOI (Area of Interest) automated change detection

- Maritime & energy risk dashboards

- Fused intelligence alerts (OSINT + IMINT + AIS + ADS-B)

## Phase 4 — Monetization Layer

Products supported:

- Paid newsletter ($10–25/mo)

- Institutional briefs ($500–$2,000 each)

- Custom intelligence reports ($10k–$100k)

- Invite-only briefings ($500–$1,000/seat)

- API access ($2k–$10k/mo) for funds, corporates, VCs

- AOI intelligence dashboards ($5k–$20k/mo)

# 5. TECHNOLOGIES REQUIRED

- Supabase (DB + pgvector)

- n8n (workflow automation)

- OpenAI GPT-5 (analysis)

- GPT-4o-mini (preprocessing)

- SentinelHub/NASA (IMINT)

- MarineTraffic API (AIS)

- Hostinger/Render (deployment)

- Optional: FastAPI for RAG server

# 6. OUT OF SCOPE (For Clarity)

- Full social media automation (posting will be manual)

- Public dashboards (Phase 3+)

- High-cost satellite subscriptions (optional later)

- Political influence operations

- Classified/sensitive data sourcing

# 7. DELIVERABLES SUMMARY

### Phase 1 (0–90 Days)

- Full OSINT ingestion system

- Event fusion pipeline

- AI insight composer

- Telegram approval system

- Supabase database

- Manual posting UI

- Archival architecture

### Phase 2–4

As defined in expansion roadmap.

# 8. SUCCESS METRICS

- Automated ingestion of ≥200 signals/day

- 90–95% deduplication accuracy

- 10–20 approved posts/day

- Functioning event fusion with rolling summaries

- Telegram digest operational

- Archive growth: ≥5,000 signals within 3 months

- Newsletter-ready by Day 45

- Monthly memo-ready by Month 2

- RAG chatbot functional by Month 4

- Accuracy tracking >50% within 90 days

# 9. PROJECT GOAL

To create a scalable, automated, analyst-grade intelligence platform capable of supporting:

- Premium newsletters

- Strategic briefs

- Enterprise subscriptions

- Maritime/energy risk tools

- AOI alerts

- API products

- Long-term monetization up to $100,000/month